# S2PNexus Architecture Decision Record (ADR)
Sprint 2 Business Capability Foundation

Status: Approved
Date: July 22, 2026
Decision: Transition S2PNexus from infrastructure-first to business-capability-first development while preserving the AI orchestration foundation.

# Context

Sprint 1 established the technical foundation including multi-tenancy, RBAC, authentication, orchestration, typed abstractions, shared infrastructure, events, and AI agent framework. The next phase focuses on enterprise Source-to-Pay capabilities.

# Architecture Vision

Presentation Layer
        ↓
FastAPI Business APIs
        ↓
Business Domains
  • Procurement Core
  • Supplier Management
  • Strategic Sourcing
  • Contract Lifecycle
  • Spend Intelligence
  • Workflow Automation
        ↓
AI Orchestration Layer
  • Planner Agent
  • Procurement Agent
  • Supplier Agent
  • Sourcing Agent
  • Contract Agent
  • Spend Agent
  • Workflow Agent
        ↓
Shared Infrastructure
  • PostgreSQL
  • Redis
  • Event Bus
  • Vector Store
  • Authentication
  • RBAC
  • Audit

# Sprint 2 Epics

## Phase 2A – Procurement Core

Purchase Requisition, Purchase Orders, Receipts, Invoice Processing, Matching Engine, Approval Integration

## Phase 2B – Supplier Management

Registration, Qualification, Certifications, Performance, Risk

## Phase 2C – Strategic Sourcing

RFI, RFP, RFQ, Auctions, Evaluation, Award

## Phase 2D – Contract Lifecycle

Templates, Clauses, Authoring, Review, Obligations, Renewals

## Phase 2E – Spend Intelligence

Spend Cube, Dashboards, Forecasting, Savings

## Phase 2F – Workflow Automation

Workflow Engine, Conditions, Human Tasks, Escalations, Notifications

# Cross-Cutting Requirements

Tenant isolation

RBAC

Audit logging

Attachments

Comments

Activity timeline

Search

Notifications

Event publishing

AI integration hooks

# Canonical Business Object (CBO) Decision

Before expanding business domains, introduce a shared Canonical Business Object layer to avoid duplication across Procurement, Supplier, Sourcing, Contracts, and Spend.

BusinessPartner

Organization

Address

Money

Tax

Document

Attachment

Approval

LineItem

Currency

Contact

Classification

# Expected Repository Structure

backend/
├── app/
├── domains/
│   ├── procurement/
│   ├── supplier/
│   ├── sourcing/
│   ├── contract/
│   ├── spend/
│   └── workflow/
├── agents/
├── orchestration/
├── events/
├── shared/
└── infrastructure/

# Decision Summary

This ADR establishes the transition from infrastructure work to enterprise business capabilities. The orchestration layer remains the common execution backbone while each business domain is implemented as a modular, reusable, AI-ready bounded context. Shared Canonical Business Objects become the common language across all domains to reduce duplication and simplify future ERP integrations.